Project Tracker: DSVI Development Phases (With Checkbox)

|  |  |  |  |
| --- | --- | --- | --- |
| Phase | Task Category | Deliverable / Task | Status ✅ (Check when done) |
| Phase 1: Foundation & Core Infrastructure | Admin Panel Structure | User authentication system (login/logout) | ☐ |
|  |  | Basic dashboard layout | ☐ |
|  |  | Level 1 & Level 2 admin role framework | ☐ |
|  | School Website Template | Homepage with hero section and navigation | ☐ |
|  |  | About Us page structure | ☐ |
|  |  | Basic responsive design framework | ☐ |
|  |  | Contact page with form | ☐ |
|  | Service Website Pages | Homepage with hero banner and CTAs | ☐ |
|  |  | About Us page with team information | ☐ |
|  |  | Basic contact page | ☐ |
|  | Technical Foundation | Database setup and core models | ☐ |
|  |  | Authentication system | ☐ |
|  |  | Basic CMS structure | ☐ |
|  |  | Responsive design framework | ☐ |
| Phase 2: Complete Functionality & Features | Full Admin Panel | Complete school onboarding system | ☐ |
|  |  | CMS management and content approval | ☐ |
|  |  | Subscription tracking dashboard | ☐ |
|  |  | Messaging system with templates | ☐ |
|  |  | Reports and activity logs | ☐ |
|  | School Website Template | Academics page with grade levels | ☐ |
|  |  | Admissions page with requirements | ☐ |
|  |  | Faculty & Staff profiles section | ☐ |
|  |  | Full CMS integration for school admins | ☐ |
|  | Enhanced Service Website | How It Works page with visual timeline | ☐ |
|  |  | Website Packages page with pricing | ☐ |
|  |  | Testimonials/Case Studies section | ☐ |
|  |  | FAQ page | ☐ |
|  | Advanced Features | Drag-and-drop CMS functionality | ☐ |
|  |  | Email notification system | ☐ |
|  |  | Template deployment automation | ☐ |
|  |  | Content approval workflows | ☐ |
| Phase 3: Integration & Launch Ready | Registration & Payments | School registration form with validation | ☐ |
|  |  | Payment integration (Mobile Money, Cards, Bank Transfer) | ☐ |
|  |  | Automated receipt generation | ☐ |
|  |  | Thank You page and confirmation emails | ☐ |
|  | Service Integration | Auto-deployment of school websites | ☐ |
|  |  | Complete admin oversight system | ☐ |
|  |  | Performance monitoring tools | ☐ |
|  |  | Backup and security measures | ☐ |
|  | Final Polish & Deployment | Complete testing across all systems | ☐ |
|  |  | Performance optimization | ☐ |
|  |  | SSL implementation | ☐ |
|  |  | Documentation and training materials | ☐ |
|  |  | Live deployment and handover | ☐ |